Date last modified/updated: Click here to enter a date.            Internal audit: Click here to enter a date.

For Task 1: This part of the Navigator Playbook is completed when you have:

- Identified the external and internal issues that affect your organization’s ability to improve its energy performance and achieve the intended outcomes of the EnMS.

- Recorded this information.

Add this information to the Risks and Opportunities Register (below) by completing columns one through three.

For Task 7 outputs: This part of the Navigator Playbook is completed when you have:

- Identified the impacts, likelihood of occurrence, and risk level arising from the issues you already recorded

- For each of the identified risks and opportunities, plan and implement actions to address them using the processes of the EnMS.

Add this information to the Risks and Opportunities Register (below) by completing columns four through eight.

Who last modified/updated: Click here to enter text.               Management review: Click here to enter a date.

Risks and Opportunity Register

| Task 1 |  |  | Outputs for Task 7 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Internal or external (I or E) | Risk or opportunity (R or O) | Issue | Impact on EnMS (1-3) | Likelihood (1-3) | Risk Level (Low, Medium, High) | Action to address | Effectiveness Evaluation |
| E | R | Buy-In from Municipal Level | 2 | 2 | Med | Ensure demonstration of potential benefits to Municipal Leaders | 3 |
| I | O | Management Pushing EnMS | 3 | 3 | - | - | 3 |
| I | R | Changes to Process may Affect Output | 1 | 1 | Low | Ensure that any changes made will not be detrimental to sanitation process | 3 |
| I | R | Facility Modifications must Abide by State Codes | 1 | 2 | Low | Ensure that all modifications to facility are within applicable legal codes | 3 |
| E | O | Plant “Image” as Environmentally Conscious | 2 | 3 | - | - | 2 |
| E | R | Drastic Energy Use Changes may Affect Utility Rate Structure | 1 | 2 | Med | Ensure that utility rep is kept in the loop of any energy-related changes | 3 |
| I | R | Aging Infrastructure | 3 | 2 | Med | Ensure that obsolete and/or malfunctioning equipment unit or parts are replaced. Ensure asset management system is in place | 3 |
| E | R | Infrastructure Issues Leading to (I/I) Issues in Collection and Transmission | 2 | 1 | Low | Ensure that Collection and Transmission System coordinates with sites when significant (I/I) occurs it does not upset processes | 2 |
| I | O | Training to Develop and Retain Competent Personnel | 3 | 2 | - | - | 2 |

This column to be completed in Task 7

Top Management Approval

|  | Date approved: | John Doe |
| --- | --- | --- |
|  | Who approved: | 8/1/20 |

Comments

Click here to enter text.